| 1) Inspector Name: Mr. Ali Mahjoori Inspector Code: |  | 2) Inspection Date: 23 & 24 /07/2025 |  |  |  | 3) Project Name (if any): |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4) Scope of Inspection Required: Visual, Loading, shipping mark Inspection Notification No.: |  |  |  |  |  |  |  |
| 5) Inspection Address & Contact Info: Company Name: SESPI Address: Viale dell'industria settima strada n.5 - Bagnoli di sopra – Padova Contact Name: MARCO, Phone Number/Mobile Number: +39 045 7460150 E-mail Address: |  |  |  |  |  |  |  |
| 6) Inspection Place: Manufacturer Supplier Warehouse Port Customs Others Specify: |  |  |  |  |  |  |  |
| 7) Client/Buyer: SIRAF ENERGY INVESTMENT CO. |  |  |  | 8) Vendor/Sub-Vendor: SESPI |  |  |  |
| 9) Goods as Per Purchasing Documents: Local Control Panel (PLC) 1pc Transformer/Rectifier 2 pcs support legs of tanks 8 pcs Hypo Storage Tanks- qty:2 Pcs Hydrogen Dilution Blowers 2 pcs |  |  |  |  |  |  |  |
| 10) Quality Inspection: |  |  |  |  |  |  |  |
| Visual | Dimensional check |  | Test |  | Doc’s Review |  |  |
| %100 Spot Check | %100 Spot Check |  | %100 Spot Check |  |  |  |  |
| Random No. of Items Checked: on tanks | Random No. of Items Checked: |  | Random No. of Items Checked: |  |  |  |  |
| 11) Quantity Inspection: |  |  |  |  |  |  |  |
| Tally | Weight |  | Volume |  | Length |  | Others (Specify) |
| %100 Spot Check | %100 Spot Check |  | %100 Spot Check |  | %100 Spot Check |  |  |
| Random No. of Items Checked: on tanks | Random No. of Items Checked: |  | Random No. of Items Checked: |  | Random No. of Items Checked: |  |  |
| 12) Brief Description of Packing: Kind of Packing: wooden case+loose Total Number of Packages: 4 wooden cases+2 loose Total Net weight: 9737kg Total Gross weight: 11475kg |  |  | 13) Shipping Mark: Two A4 papers were attached to the box: one showing the buyer’s name, destination address, PO number, net and gross weight, dimensions, and the number of item as per the packing list; the other containing the detailed packing list itself |  |  |  |  |
| 14) Means of Transport: Truck Vessel Air Rail Combined Shipment From: Padova, ITALY Via: dell'industria settima strada n.5 - Bagnoli di sopra To: 19 Mayıs Mah. İnönü Cad. Sümer Sok. Zitaş Blokları D2Daire 4. Kozyatağı 34742 Kadiköy İstanbul‐ TURKEY |  |  |  |  |  |  |  |
| 15) Conclusion (Explain Briefly): Stage (Inspection of the goods in this visit is satisfactory. Goods are released for further inspection) Satisfactory (Inspection of the goods is satisfactory. Goods are released for shipment) Non-Conformity (Discrepancies observed. Goods could not be released) Abortive (Due to missing goods and/or documents, inspection could not be carried out) Inspection completed? No Yes When No, specify next insp. scope: |  |  |  |  |  |  |  |
| 16) Documents Used for Inspection: L/C No.:; No. of L/C Amendments:; P/I No.:. Tech. Spec. No.:; P/O No. / MR No.:; ITP No.:. Drawing No.:; Procedure No.:; Data Sheet No.:. Others:; PL: Delivery note 1 dd 14 July 2025. Necessary Documents for Issuance of COI Has Been Collected: Yes No. |
| 17) Goods Inspected in Details: support legs of tanks 8 pcs Hypo Storage Tanks- qty:2 Pcs Other items loaded in the truck at VACOM shop in Casaletto Vaprio (CR) and then come to the inspection place |  |  |  |  |  |  |  |
| 18) Order Completed? Yes No Comments (If any): |  |  |  |  |  |  |  |

| 19) Quality Inspection (Detailed description of quality inspection and assessment of quality control): |  |  |
| --- | --- | --- |
| There were some scratches on the surface of the tank (Item 3), and touch-up paint was applied on them. Nameplates were not observed on either of the tanks. |  |  |
| 19-1) Marking on Goods as per specific requirements: |  |  |
| 19-2) Instruments Used (Meter, Slide Caliper ,Gauge,…) and Calibration Code/Date: |  |  |
| Item; Instruments Used; Serial Number; Calibration Validity Date. 1. 2. 3. |
| 20) Quantity Inspection (Detailed description of inspected quantity and assessment of quantity control): |  |
| 1 WOODEN CASE including support legs 2 pcs of tanks on wooden base and strapping |  |
| 21) Packing Inspection (Detailed description of packing and suitability with the means of transport): |  |
| Support legs packed in wooden case with a dimension of 301*213*134 cm., and it was already packed and closed. Tanks are mounted on wooden bases and secured with straps. Shipping marks are attached to the side of tanks. |  |
| 22) Shipping Mark Inspection (Detailed description of marking on the packages): |  |
| The shipping mark attached to the wooden case included the following information GLORIOUS CO. 19 Mayıs Mah. İnönü Cad. Sümer Sok. Zitaş Blokları D2Daire 4. Kozyatağı 34742 Kadiköy İstanbul‐ TURKEY Tel.: +90 534 2934812 PROJECT: KAHRAMANMARAS WWTP, TURKEY PO # EC‐GLO‐008, Dated 08‐May‐2019 5 OF 6 DIM. 301 x 213 x 134 cm WEIGHT KG: GROSS 2855/NET 2400 |  |
| 23) Loading / Stuffing Inspection: |  |
| Weather condition: sunny and clear |  |
| Start of loading time: 14.30 /15.30 | Finish of loading time: 16.30/16.30 |
| No. of container(s): 3 trucks |  |
| Seal No.(s): |  |
| Comments on Loading / Stuffing Inspection: |  |
| On 23.07.2025, I was invited to Vella Shop in Bagnoli di Sopra to conduct the inspection of items 1, 2, 5, and 6 as listed in the packing list for loading. A truck with front number plate 90AC989 and rear plate 39AA968 arrived at 3:30 PM at Vella Shop for the loading of the wooden case containing support legs (item 5). The supplier told me that items 1, 2, and 6 had already been loaded at the Vacom Shop. However, due to the height and weight of the cases and the presence of other cases in between, I was unable to inspect or verify the previously loaded cases inside the truck. Only one shipping mark was visible on one of the cases, showing the buyer’s name and the destination (Turkey), but the rest of the mark was obscured by another case positioned in front of it, making it impossible to identify which item it corresponded to.. The loading process lasted one hour and was completed at 4:30 PM. On 24.07.2025, at Vella Shop in Bagnoli di Sopra, the first truck arrived at 14:30 with front plate FV266BS and rear plate XA909GM, and first tank (Item 4) from the packing list was loaded onto it. The second truck arrived at 15:30 with front plate FS077AY and rear plates FS077AY and AF61897, and second tank (Item 3) from the packing list was loaded onto it. |  |
| 24) Discrepancies (Detailed description of discrepancies observed during inspection): |  |
| - Discrepancies which found during inspection and already obviated: |  |
| - Discrepancies which are still remained: |  |
| 1-Nameplates was not found on the Hypo Storage Tanks. 2- Wooden case containing support legs loaded on the truck with front number plate 90AC989 and rear plate 39AA968 but inspector could not perform loading inspection on packing no. 1, 2 and 6 of the packing list. The supplier stated that these items had already been loaded at the Vacom Shop on this truck. However, due to the height and weight of the cases and the presence of other cases in between, I was unable to inspect or verify the previously loaded cases inside this truck. Only one shipping mark was visible on one of the cases, showing the buyer’s name and the destination (Turkey), but the rest of the mark was obscured by another case positioned in front of it, making it impossible to identify which item it corresponded to. 3-Support legs had already been packed and closed and not possible to check inside of the package. |  |
| 25) Attachments (List of attached documents): |  |
| - Photos |  |
| 26) Comments (Regarding inspection – if any): |  |
| 27) Photos (Photos taken at the time of inspection): |  |

On 24.07.2025