| 1) Inspector Name: Gholamreza Rahmati Inspector Code: 16 |  | 2) Inspection Date: 05.08.2025 |  |  |  | 3) Project Name (if any): |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4) Scope of Inspection Required: Compressor Final Checks Inspection Notification No.: IN-MA-TPC-PCR-4301-0004-00 |  |  |  |  |  |  |  |
| 5) Inspection Address & Contact Info: Company Name: Neuman & Esser GmbH Address: Dresdener Str. 73, 04808 Wurzen, Germany Contact Name: Falk Czarnowsky Phone Number / Mobile Number: +49 3425 885- 168 E-mail Address: Falk.Czarnowsky@neuman-esser.com |  |  |  |  |  |  |  |
| 6) Inspection Place: Manufacturer Supplier Warehouse Port Customs Others Specify: |  |  |  |  |  |  |  |
| 7) Client/Buyer: TABRIZ PETROCHEMICAL COMPLEX |  |  |  | 8) Vendor/Sub-Vendor: PARS COMPRESSOR / Neuman & Esser GmbH |  |  |  |
| 9) Goods as Per Purchasing Documents: BARE COMPRESSOR (RECIPROCATING COMPRESSOR) -Tag No. 16-C-321 |  |  |  |  |  |  |  |
| 10) Quality Inspection : |  |  |  |  |  |  |  |
| Visual | Dimensional check |  | Test |  | Doc’s Review |  |  |
| %100 Spot Check | %100 Spot Check |  | %100 Spot Check |  |  |  |  |
| Random No. of Items Checked: | Random No. of Items Checked: |  | Random No. of Items Checked: |  |  |  |  |
| 11) Quantity Inspection : |  |  |  |  |  |  |  |
| Tally | Weight |  | Volume |  | Length |  | Others (Specify) |
| %100 Spot Check | %100 Spot Check |  | %100 Spot Check |  | %100 Spot Check |  |  |
| Random No. of Items Checked: | Random No. of Items Checked: |  | Random No. of Items Checked: |  | Random No. of Items Checked: |  |  |
| 12) Brief Description of Packing: N/A Kind of Packing: Total Number of Packages: Total Net weight: Total Gross weight: |  |  | 13) Shipping Mark (Please specify details in item 22): N/A |  |  |  |  |
| 14) Means of Transport: Truck Vessel Air Rail Combined Shipment From: Via: To: |  |  |  |  |  |  |  |
| 15) Conclusion (Explain Briefly): Stage (Inspection of the goods in this visit is satisfactory. Goods are released for further inspection) Satisfactory (Inspection of the goods is satisfactory. Goods are released for shipment) Non-Conformity (Discrepancies observed. Goods could not be released) Abortive (Due to missing goods and/or documents, inspection could not be carried out) Inspection completed? No Yes When No, Specify next insp. scope: Packing |  |  |  |  |  |  |  |
| 16) Documents Used for Inspection: L/C No.:; No. of L/C Amendments:; P/I No.:. Tech. Spec. No.: HDPE-16-VD-4301-MA-DSH-0015 Rev.00; P/O No. / MR No.:; ITP No.: HDPE-16-VD-4301-MA-ITP-0006 –Rev 03. Drawing No.:; Procedure No.:; Data Sheet No.:. Others:. Necessary Documents for Issuance of COI Has Been Collected: Yes No. |
| 17) Goods Inspected In Details: - Visual, Nameplate and painting check was performed on BARE COMPRESSOR (RECIPROCATING COMPRESSOR) -Tag No. 16-C-321 -Visual and quantity check was performed on spare part as per attached item list |  |  |  |  |  |  |  |
| 18) Order Completed? Yes No Comments (If any): |  |  |  |  |  |  |  |

| 19) Quality Inspection (Detailed description of quality inspection and assessment of quality control): |  |  |  |  |
| --- | --- | --- | --- | --- |
| I attended at Neuman & Esser GmbH on 5th of August 2025 as per IDR No. IN-MA-TPC-PCR-4301-0004-00 to perform Compressor Final Checks according to ITP No. HDPE-16-VD-4301-MA-ITP-0006-Rev03 as follows: Step A29.01- Dry coat thickness crankcase: - Visual check was performed on painting surface and no defect found. - RAL was checked according to the ITP - DFT was checked according to the ITP and the measured values were more than 240µm - Attached painting report reviewed. Before inspection calibration certificate of DFT gauge was checked to be sure is valid. Step A29.02- Dry coat thickness Cylinder: - Visual check was performed on painting surface and no defect found. - RAL was checked according to the ITP - DFT was checked according to the ITP and the measured values were more than 200µm - Attached painting report reviewed. Step A29.03- Dry coat thickness Flywheel: Flywheel was not available to be checked. Step A30.01-Final Inspection (Compressor complete, check of completeness spare parts and Inspection of scope of supply) - Visual check was performed on the compressor and it was completed, flanges closed and initial preservation was performed. - Nameplate, marking and rotation arrow of compressor were checked according to the datasheet. - Quantity, visual check and marking of Spare parts were checked according to attached German version Item list. |  |  |  |  |
| 19-1) Marking on Goods as per specific requirements: |  |  |  |  |
| NA |  |  |  |  |
| 19-2) Instruments Used (Meter, Slide Caliper, Gauge, …) and Calibration Code/Date: |  |  |  |  |
| Item; Instruments Used; Serial Number; Calibration Validity Date. 1; DFT Gauge; RH24935; 27.10.2025. 2. |
| 20) Quantity Inspection (Detailed description of inspected quantity and assessment of quantity control): |  |  |  |
| One bare Compressor with Tag No. 16-C-321 and spare parts according to attached item list. |  |  |  |
| 21) Packing Inspection (Detailed description of packing and suitability with the means of transport): |  |  |  |
| Not applicable. |  |  |  |
| 22) Shipping Mark Inspection (Detailed description of marking on the packages): |  |  |  |
| Not applicable. |  |  |  |
| 23) Loading / Stuffing Inspection: |  |  |  |
| Weather condition: |  |  |  |
| Start of loading time: |  | Finish of loading time: |  |
| No. of container(s): |  |  |  |
| Seal No.(s): |  |  |  |
| Comments on Loading / Stuffing Inspection: |  |  |  |
| 24) Discrepancies (Detailed description of discrepancies observed during inspection): |  |  |  |
| - Discrepancies which found during inspection and already obviated: |  |  |  |
| - Discrepancies which have remained: |  |  |  |
| - Step A29.03 of the ITP was not performed as Flywheel was not available and for step A30.01 visual check on the compressor and spare parts were performed. - Nameplate was checked according to datasheet and some data such as capacity is not the same as datasheet exactly. As no nameplate drawing received from the client to cross-check the nameplate (as showed in the photos) with it, the client’s approval on the nameplate is needed. - Spare parts were checked according to attached German version Item list. The client approval on the Item list is needed and English version shall be submitted. - No quality documents related to spare parts submitted. - It was not possible to verify Compressor unit sub-vendor list according to documents HDPE-16-VD-4301-MA-LST-0007_Rev.00. Vendor (Ms. Meike Apitzsch) stated that “we weren't prepared to verify the countries of origin today. We'll have to provide that information later, if necessary”. |  |  |  |
| 25) Attachments (List of attached documents): |  |  |  |
| - Signed ITP - Painting reports - Item list - Calibration certificate - NEN 6400/200 and 5600/300 |  |  |  |
| 26) Comments (Regarding inspection – if any): |  |  |  |
| 27) Photos (Photos taken at the time of inspection): |  |  |  |
| Photo No.1: Bare Compressor-Overview |  | Photo No.2: Bare Compressor-Overview |  |
| Photo No.3: Bare Compressor-Overview |  | Photo No.4: Bare Compressor-Overview |  |
| Photo No.5: Nameplate of compressor |  | Photo No.6: DFT check |  |
| Photo No.7: DFT check |  | Photo No.8 DFT check |  |
| Photo No.9: DFT check |  | Photo No.10: DFT check |  |
| Photo No.11: DFT check |  | Photo No.12: DFT check |  |
| Photo No.13: Spare Part check |  | Photo No.14: Spare Part check |  |
| Photo No.15: Spare Part check |  | Photo No.16: Spare Part check |  |
| Photo No.17: Spare Part check |  | Photo No.18: Spare Part check |  |
| Photo No.19: Spare Part check |  | Photo No.20: Spare Part check |  |
| Photo No.21: Spare Part check |  | Photo No.22: Spare Part check |  |
| Photo No.23: Spare Part check |  | Photo No.24: Spare Part check |  |
| Photo No.25: Spare Part check |  | Photo No.26: Spare Part check |  |
| Photo No.27: Spare Part check |  | Photo No.28: Marking on compressor |  |