| 1) Inspector Name: Mr. Ali Mahjoori Inspector Code: |  | 2) Inspection Date: 05/08/2025 |  |  |  | 3) Project Name (if any): |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4) Scope of Inspection Required: Visual & dimensional check, quantity,Packing &Marking check, review of documents Inspection Notification No.: |  |  |  |  |  |  |  |
| 5) Inspection Address & Contact Info: Company Name: Officine Orobiche S.r.l Address: Via Giorgio Paglia, 22 - 24050 Zanica (BG) Italy Contact Name: Daniela M. Milani Phone Number/Mobile Number: +390354530242 E-mail Address: Daniela.milani@officineorobiche.it & Quality@officineorobiche.it |  |  |  |  |  |  |  |
| 6) Inspection Place: Manufacturer Supplier Warehouse Port Customs Others Specify: |  |  |  |  |  |  |  |
| 7) Client/Buyer: PETRO SAZEH MOBIN |  |  |  | 8) Vendor/Sub-Vendor: -PETRO PAYESH ENERGY KAVIR CO. -Officine Orobiche S.r.l |  |  |  |
| 9) Goods as per Purchasing Documents: 28 Level gauges with Tag no.: A02-LG-1001/11004/11009/11012/11016/11101/11104/11107/11111/1111511201/11204/11207/11211/11215/ 11311/11315/11411/11415/21002/23001/24001/28001 -A12-LG-23001/24001/28001/21002/22002 |  |  |  |  |  |  |  |
| 10) Quality Inspection: |  |  |  |  |  |  |  |
| Visual | Dimensional check |  | Test |  | Doc’s Review |  |  |
| %100 Spot Check | %100 Spot Check |  | %100 Spot Check |  |  |  |  |
| Random No. of Items Checked: | Random No. of Items Checked: 7 |  | Random No. of Items Checked: 2 |  |  |  |  |
| 11) Quantity Inspection: |  |  |  |  |  |  |  |
| Tally | Weight |  | Volume |  | Length |  | Others (Specify) |
| %100 Spot Check | %100 Spot Check |  | %100 Spot Check |  | %100 Spot Check |  |  |
| Random No. of Items Checked: | Random No. of Items Checked: |  | Random No. of Items Checked: |  | Random No. of Items Checked: |  |  |
| 12) Brief Description of Packing: Packing was not ready during the inspection. Kind of Packing: Total Number of Packages: Total Net weight: Total Gross weight: |  |  | 13) Shipping Mark: Shipping mark was not ready during the inspection. |  |  |  |  |
| 14) Means of Transport: Truck Vessel Air Rail Combined Shipment From: Via: To: |  |  |  |  |  |  |  |
| 15) Conclusion (Explain Briefly): Stage (Inspection of the goods in this visit is satisfactory. Goods are released for further inspection) Satisfactory (Inspection of the goods is satisfactory. Goods are released for shipment) Non-Conformity (Discrepancies observed. Goods could not be released) Abortive (Due to missing goods and/or documents, inspection could not be carried out) Inspection completed? No Yes When No, specify next insp. scope: |  |  |  |  |  |  |  |
| 16) Documents Used for Inspection: L/C No.:; No. of L/C Amendments:; P/I No.:. Tech. Spec. No.:; P/O No. / MR No.:; ITP No.:. Drawing No.: 118350D19 & A-1526 & 118350D59 & 118350D69; Procedure No.:; Data Sheet No.:. Others:; PL:. Necessary Documents for Issuance of COI Has Been Collected: Yes No. |
| 17) Goods Inspected in Details: - 20 level gauges plus their SERIES LL W XI ILLUMINATOR, with the model TMC.39.NY.LF2.LL.XX and tag numbers (A02-LG-11001/11004/11101/11104/11107/11201/11204/11207/23001/28001/11111/11211/11311/11411/11115 /11215/11315/11415 & A12-LG-23001/28001) - 2 Level Gauges plus their SERIES LL W XI ILLUMINATOR, with the model TMC.69.NY.LF2.LL.XX and tag numbers (A02-LG-24001 & A12-LG-24001) - 2 Level Gauges plus their SERIES LL W XI ILLUMINATOR, with the model TMC.29-NY-LF2.LL.XX and tag numbers (A02-LG-21002 & A12-LG-22002) - ONE Level Gauges plus their SERIES LL W XI ILLUMINATOR, with the model TMC.19.NY.LF2.LL.XX and tag number (A12-LG-21002) - ONE Level Gauges plus their SERIES LL W XI ILLUMINATOR, with the model THC.39.YY.LF2.LL.XX and tag number (A02-LG-11016) - ONE Level Gauges plus their SERIES LL W XI ILLUMINATOR, with the model TMC.69.NY.JL.LL.XX and tag number (A02-LG-11009) -ONE Level Gauges plus their SERIES LL W XI ILLUMINATOR, with the model TMC.29.NY.JL.LL.XX and tag number (A02-LG-11012) |  |  |  |  |  |  |  |
| 18) Order Completed? Yes No Comments (If any): |  |  |  |  |  |  |  |

| 19) Quality Inspection (Detailed description of quality inspection and assessment of quality control): |  |
| --- | --- |
| - Visual & Dimensional Check Visual inspection was performed on 28 level gauges as follows: -20 level gauges plus their SERIES LL W XI ILLUMINATOR, with the model TMC.39.NY.LF2.LL.XX and tag numbers (A02-LG-11001/11004/11101/11104/11107/11201/11204/11207/23001/28001/11111/11211/11311/11411/11115 /11215/11315/11415 & A12-LG-23001/28001) - 2 Level Gauges plus their SERIES LL W XI ILLUMINATOR, with the model TMC.69.NY.LF2.LL.XX and tag numbers (A02-LG-24001 & A12-LG-24001) - 2 Level Gauges plus their SERIES LL W XI ILLUMINATOR, with the model TMC.29-NY-LF2.LL.XX and tag numbers (A02-LG-21002 & A12-LG-22002) - ONE Level Gauges plus their SERIES LL W XI ILLUMINATOR, with the model TMC.19.NY.LF2.LL.XX and tag number (A12-LG-21002) - ONE Level Gauges plus their SERIES LL W XI ILLUMINATOR, with the model THC.39.YY.LF2.LL.XX and tag number (A02-LG-11016) - ONE Level Gauges plus their SERIES LL W XI ILLUMINATOR, with the model TMC.69.NY.JL.LL.XX and tag number (A02-LG-11009) -ONE Level Gauges plus their SERIES LL W XI ILLUMINATOR, with the model TMC.29.NY.JL.LL.XX and tag number (A02-LG-11012) During the inspection, surface rust and contamination were observed inside the flange bore of some of the level gauges but then the affected area was cleaned. No other damage or defects were observed on the remaining parts of the level gauges. The dimensional check was performed using a measuring tape. One unit from each model of the level gauges was measured and measured values are shown in the table below within acceptance tolerance. Tag Number; A (defined in the drawings)-mm; V (Visual Range). A02-LG-11009; 2402; 2080. A02-LG-11016; 1300; 1021. A02-LG-21002; 952; 668. A02-LG-11215; 1300; 1021. A12-LG-24001; 2400; 2080. A12-LG-21002; 602; 315. A12-LG-22002; 951; 668. The level gauges and illuminators were temporarily mounted on 5 mobile metal racks with multiple support arms and packing was not ready. - Review of Documents: The following documents were reviewed: - Declaration Conformity certificate - ATEX certificates - Material Test Certificate - Test report - Quality control plan/inspection & Test Plan (ITP) - Data Sheets. - Drawings |
| 19-1) Marking on Goods as per specific requirements: |  |
| Each level gauge had a metallic nameplate attached to the body. The nameplate includes the following information: Manufacturer name, Tag number, Model number, Material (wetted parts), Rating (pressure class), Serial number, Year of manufacture, Pressure range, Temperature class or limits, ATEX/IECEx marking, CE mark, Manufacturer location This nameplate was present and legible on all inspected units. |  |
| 19-2) Instruments Used (Meter, Slide Caliper ,Gauge,…) and Calibration Code/Date: |  |
| Item; Instruments Used; Serial Number; Calibration Validity Date. 1; Meter. 2. 3. |
| 20) Quantity Inspection (Detailed description of inspected quantity and assessment of quantity control): |  |
| The quantity of level gauges and illuminators was in accordance with the item list and the referenced drawings. |  |
| 21) Packing Inspection (Detailed description of packing and suitability with the means of transport): |  |
| Packing was not ready during the inspection. |  |
| 22) Shipping Mark Inspection (Detailed description of marking on the packages): |  |
| Shipping mark wasn’t ready during the inspection. |  |
| 23) Loading / Stuffing Inspection: |  |
| Weather condition: |  |
| Start of loading time: | Finish of loading time: |
| No. of container(s): |  |
| Seal No.(s): |  |
| Comments on Loading / Stuffing Inspection: |  |
| 24) Discrepancies (Detailed description of discrepancies observed during inspection): |  |
| - Discrepancies which found during inspection and already obviated: |  |
| - Discrepancies which are still remained: |  |
| - Level gauges were inspected according to attached data sheets and drawings. The client’s approval on them is needed. - Packing was not ready. |  |
| 25) Attachments (List of attached documents): |  |
| - Declaration Conformity certificate - ATEX certificates - Material Test Certificate - Test report - Quality control plan/Inspection & Test Plan (ITP) - Data Sheets. - Drawings - Photos |  |
| 26) Comments (Regarding inspection – if any): |  |
| 27) Photos (Photos taken at the time of inspection): |  |
| Dimentional Check |  |
| Name plates of the level gauges |  |
| Before and after rust cleaning |  |
| Name plate of the illuminator |  |