| 1) Inspector Name: Mr. Amin Sharitkhah Inspector Code: 1574 |  | 2) Inspection Date: 09/07/2025 |  |  |  | 3) Project Name (if any): |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4) Scope of Inspection Required: document review, hydrostatic test Inspection Notification No.: NOI-240-0024-002 rev.00 |  |  |  |  |  |  |  |
| 5) Inspection Address & Contact Info: Company Name: Bea Technologies S.p.A. Address: Piazza Walter Tobagi, 15, 22076 Mozzate CO Contact Name: Mr F. Usiello Phone Number/Mobile Number: (+39) 02 33927253 E-mail Address: commerciale@bisello.it |  |  |  |  |  |  |  |
| 6) Inspection Place: Manufacturer Supplier Warehouse Port Customs Others Specify: |  |  |  |  |  |  |  |
| 7) Client/Buyer: MIDDLE EAST KIMIAYE PARS CO. |  |  |  | 8) Vendor/Sub-Vendor: Doris International Bea Technologies S.p.A. |  |  |  |
| 9) Goods as Per Purchasing Documents: Oxygen filters 2 sets |  |  |  |  |  |  |  |
| 10) Quality Inspection: |  |  |  |  |  |  |  |
| Visual | Dimensional check |  | Test |  | Doc’s Review |  |  |
| %100 Spot Check | %100 Spot Check |  | %100 Spot Check |  |  |  |  |
| Random No. of Items Checked: | Random No. of Items Checked: |  | Random No. of Items Checked: 2 |  |  |  |  |
| 11) Quantity Inspection: |  |  |  |  |  |  |  |
| Tally | Weight |  | Volume |  | Length |  | Others (Specify) |
| %100 Spot Check | %100 Spot Check |  | %100 Spot Check |  | %100 Spot Check |  |  |
| Random No. of Items Checked: 29 | Random No. of Items Checked: |  | Random No. of Items Checked: |  | Random No. of Items Checked: |  |  |
| 12) Brief Description of Packing: Kind of Packing: Packing was not ready Total Number of Packages: Total Net weight: Total Gross weight: |  |  | 13) Shipping Mark: Shipping mark was not ready at the time of inspection. |  |  |  |  |
| 14) Means of Transport: Truck Vessel Air Rail Combined Shipment From: Via: To: |  |  |  |  |  |  |  |
| 15) Conclusion (Explain Briefly): Stage (Inspection of the goods in this visit is satisfactory. Goods are released for further inspection) Satisfactory (Inspection of the goods is satisfactory. Goods are released for shipment) Non-Conformity (Discrepancies observed. Goods could not be released) Abortive (Due to missing goods and/or documents, inspection could not be carried out) Inspection completed? No Yes When No, specify next insp. scope: |  |  |  |  |  |  |  |
| 16) Documents Used for Inspection: L/C No.:; No. of L/C Amendments:; P/I No.:. Tech. Spec. No.:; P/O No. / MR No.: DIT-201420; ITP No.: 240-0024-551. Drawing No.: 240-0024-001; Procedure No.:; Data Sheet No.: 240-0024-516. Others:; PL:. Necessary Documents for Issuance of COI Has Been Collected: Yes No. |
| 17) Goods Inspected in Details: Oxygen filters 2 sets |  |  |  |  |  |  |  |
| 18) Order Completed? Yes No Comments (If any): |  |  |  |  |  |  |  |

| 19) Quality Inspection (Detailed description of quality inspection and assessment of quality control): |  |  |
| --- | --- | --- |
| - Visual inspection Oxygen filters (2 set) were inspected based on the list provided by the vendor. As the nameplates are not attached at the time of inspection, it was not possible to check based on the tags. The items were identified based on vendor identification and marking made by marker on the equipment (12934 and 12935). - Review of Documents All the material certificates for all the part, and all the test reports performed before the day of inspection were reviewed and signed. A scan of all documents including the ITP is attached. Certificate of pressure gauge calibration and the water was reviewed. - Hydrostatic test Two filters were connected to each other with their side nozzles. One pressure gauge was connected to the top of one of the filters. The test pressure was 84 barg and the duration in the presence of inspector was 2 hours. No leakage was seen, and the pressure was stable during the test. Tap water was used for the test (certificate is attached). The vendor had increased the pressure gradually and depressurized the filters gradually and he would dry the filter after the test. There was a slight increase in the pressure (across 2 hours), which the vendor indicated is related to the rise in the temperature room and regarding the time of inspection, which was in the afternoon, and in the summer, it is acceptable. Moreover, in the smaller time periods no change was seen. |  |  |
| 19-1) Marking on Goods as per specific requirements: |  |  |
| As the nameplates are not attached, it was not possible to check based on the tags. |  |  |
| 19-2) Instruments Used (Meter, Slide Caliper, Gauge, …) and Calibration Code/Date: |  |  |
| Item; Instruments Used; Serial Number; Calibration Validity Date. 1; Pressure gauge; MC41; 8/10/2025. 2. 3. 4. 5. 6. |
| 20) Quantity Inspection (Detailed description of inspected quantity and assessment of quantity control): |  |
| The quantity of items 2 sets is confirmed. |  |
| 21) Packing Inspection (Detailed description of packing and suitability with the means of transport): |  |
| Packing was not ready during the test. |  |
| 22) Shipping Mark Inspection (Detailed description of marking on the packages): |  |
| Shipping mark was not ready during the test. |  |
| 23) Loading / Stuffing Inspection: |  |
| Weather condition: |  |
| Start of loading time: | Finish of loading time: |
| No. of container(s): |  |
| Seal No.(s): |  |
| Comments on Loading / Stuffing Inspection: |  |
| 24) Discrepancies (Detailed description of discrepancies observed during inspection): |  |
| - Discrepancies which found during inspection and already obviated: |  |
| - Discrepancies which are still remained: |  |
| 25) Attachments (List of attached documents): |  |
| Photos Test reports Material certificates Water certificate Calibration certificate |  |
| 26) Comments (Regarding inspection – if any): |  |
| 27) Photos (Photos taken at the time of inspection): |  |