| 1) Inspector Name: Mr. Amin Sharitkhah Inspector Code: 1574 |  | 2) Inspection Date: 23/06/2025 |  |  |  | 3) Project Name (if any): |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4) Scope of Inspection Required: Visual, Quantity, document review, Packing & marking Inspection Notification No.: 38687901-411-PO-PK-0040S-CH-IN-005 |  |  |  |  |  |  |  |
| 5) Inspection Address & Contact Info: Company Name: Shanfari Impianti Italia Address: Viale Enrico Forlanini, 21/23, 20134 Milano MI Contact Name: Mr. Chengini Phone Number/Mobile Number: +39 3453036166 E-mail Address: s.chegini@shanfari.it |  |  |  |  |  |  |  |
| 6) Inspection Place: Manufacturer Supplier Warehouse Port Customs Others Specify: |  |  |  |  |  |  |  |
| 7) Client/Buyer: Bid Boland |  |  |  | 8) Vendor/Sub-Vendor: Shanfari Impianti Italia |  |  |  |
| 9) Goods as Per Purchasing Documents: As per Packing list No. PL-411-0040S-SH-004 - 2 Years Spare Parts (Hydrogen Production Package-CO-109) |  |  |  |  |  |  |  |
| 10) Quality Inspection: |  |  |  |  |  |  |  |
| Visual | Dimensional check |  | Test |  | Doc’s Review |  |  |
| %100 Spot Check | %100 Spot Check |  | %100 Spot Check |  |  |  |  |
| Random No. of Items Checked: | Random No. of Items Checked: |  | Random No. of Items Checked: |  |  |  |  |
| 11) Quantity Inspection: |  |  |  |  |  |  |  |
| Tally | Weight |  | Volume |  | Length |  | Others (Specify) |
| %100 Spot Check | %100 Spot Check |  | %100 Spot Check |  | %100 Spot Check |  |  |
| Random No. of Items Checked: | Random No. of Items Checked: |  | Random No. of Items Checked: |  | Random No. of Items Checked: |  |  |
| 12) Brief Description of Packing: Kind of Packing: Carton Box Total Number of Packages: 2 Total Net weight: 32 Total Gross weight: 34 |  |  | 13) Shipping Mark: Shipping mark was not ready during the inspection |  |  |  |  |
| 14) Means of Transport: Truck Vessel Air Rail Combined Shipment From: Via: To: |  |  |  |  |  |  |  |
| 15) Conclusion (Explain Briefly): Stage (Inspection of the goods in this visit is satisfactory. Goods are released for further inspection) Satisfactory (Inspection of the goods is satisfactory. Goods are released for shipment) Abortive (Due to missing goods and/or documents, inspection could not be carried out) Inspection completed? No Yes When No, specify next insp. scope: |  |  |  |  |  |  |  |
| 16) Documents Used for Inspection: L/C No.:; No. of L/C Amendments:; P/I No.:. Tech. Spec. No.:; P/O No. / MR No.:; ITP No.:. Drawing No.:; Procedure No.:; Data Sheet No.:. Others:; PL: PL-411-0040S-SH-004. Necessary Documents for Issuance of COI Has Been Collected: Yes No. |
| 17) Goods Inspected in Details: Instrumentation spare parts as per packing list PL-411-0040S-SH-004 Totally 30 items (60 pcs) |  |  |  |  |  |  |  |
| 18) Order Completed? Yes No Comments (If any): |  |  |  |  |  |  |  |

| 19) Quality Inspection (Detailed description of quality inspection and assessment of quality control): |  |  |
| --- | --- | --- |
| - Visual inspection The items were identified based on product technical code in the revised packing list. During the inspection, the Packing List just included the description of items, and no product technical code was in the Packing List. On the other hand, the description of products was not on the box, only technical code was written. The supplier revised the Packing List and added the product code to the Packing List. Items are confirmed by the inspector based on the revised version of Packing List provided by the vendor. In addition, there was a backup battery in the package which was not in the Packing List provided by the buyer. On the other hand, item 10 of Packing List was missing. The vendor stated that item 10 is that backup battery which is not in the Packing List, and the description of item 10 is wrong and shall be changed. Vendor revised the Packing List and based on the new Packing List there is no problem remaining. The product was unused and new, and no defects were observed. All the items were in their paper box and were closed by the quality department of the original manufacturer. For each item type, one of the boxes was opened for the inspection. - Review of Documents No document was provided by the supplier in order to be reviewed. There were just some manuals and labels in the box which were inspected, and photos are attached. |  |  |
| 19-1) Marking on Goods as per specific requirements: |  |  |
| Marking was the product paper tag originally from original manufacturer. The code also was printed on the goods. |  |  |
| 19-2) Instruments Used (Meter, Slide Caliper, Gauge, …) and Calibration Code/Date: |  |  |
| Item; Instruments Used; Serial Number; Calibration Validity Date. 1. 2. 3. |
| 20) Quantity Inspection (Detailed description of inspected quantity and assessment of quantity control): |  |
| The quantity of items as per revised Packing List which is attached to this report is approved. |  |
| 21) Packing Inspection (Detailed description of packing and suitability with the means of transport): |  |
| Each product has its own paper box. All the items were put in a big carton box. The carton box is filled with anti-shock materials. No extra dust or humidity protection is used. |  |
| 22) Shipping Mark Inspection (Detailed description of marking on the packages): |  |
| Shipping mark was not ready during the inspection. |  |
| 23) Loading / Stuffing Inspection: |  |
| Weather condition: |  |
| Start of loading time: | Finish of loading time: |
| No. of container(s): |  |
| Seal No.(s): |  |
| Comments on Loading / Stuffing Inspection: |  |
| 24) Discrepancies (Detailed description of discrepancies observed during inspection): |  |
| - Discrepancies which found during inspection and already obviated: |  |
| - Discrepancies which are still remained: |  |
| 1- Description of goods is not mentioned on the items. Items were inspected according to technical code which mentioned in attached revised packing list. The client's approval on attached revised packing list is needed. 2- Item 10 is backup battery as per attached revised packing list which is not the same as item 10 mentioned in the packing list provided by buyer. 3- No quality documents submitted by vendor. |  |
| 25) Attachments (List of attached documents): |  |
| Photos |  |
| 26) Comments (Regarding inspection – if any): |  |
| 27) Photos (Photos taken at the time of inspection): |  |